GHANA DIGITAL BUILDING BLOCKS

Project Portfolio + AI-Agent Build Specifications

Small, composable public-interest infrastructure for Ghana • 2026

# 1. Portfolio Strategy

This document turns the proposed Ghana-focused projects into a coordinated, buildable ecosystem. Each project can ship independently, but all should share stable identifiers, provenance, developer experience, security, versioning and a common platform layer. The goal is not another collection of unrelated websites; it is reusable Ghanaian digital infrastructure.

| Priority | Project | Complexity | Why now |
| --- | --- | --- | --- |
| 1 | GhanaCalendar | Very low | Clear official source; immediately useful to payroll, fintech, logistics and scheduling. |
| 2 | GhanaGov Registry | Low | Canonical machine-readable public-institution/service directory. |
| 3 | GhanaCodes | Low | Makes datasets interoperable by resolving codes and legacy identifiers. |
| 4 | GhanaSchools | Low–medium | Reusable national education institution registry. |
| 5 | GhanaData SDK/API | Medium | Unified developer layer over the building blocks and approved public datasets. |
| 6 | GhanaValidate | Low | Ghana-specific validation/normalization primitives. |
| 7 | GhanaDataset Registry | Low–medium | Searchable catalogue of public datasets, provenance and access methods. |
| 8 | GhanaEssential | Low | Verified emergency and essential-service directory. |

## Shared product standard

Go backend; PostgreSQL (PostGIS when spatial); Redis for cache/rate limiting; Next.js 16 web/admin/developer portal.

REST + GraphQL for every public data product; gRPC where service-to-service use is valuable.

TypeScript SDK plus @ghana/react hooks powered by TanStack Query.

OpenAPI, GraphQL schema and protobuf contracts generated/tested in CI.

API keys, scopes, quotas, audit logs, MFA for admins, observability, dataset/API versioning and provenance.

Marketing page, documentation, interactive sandbox, developer portal and admin portal should reuse one design system.

Never silently scrape restricted data; maintain a source/licence register and human approval for canonical releases.

# 2. GhanaCalendar

The Ghana business-calendar engine.

## Problem and impact

Applications repeatedly hard-code Ghanaian holidays and working-day logic. The official holiday regime includes fixed, movable and substituted holidays, making a maintained rules engine more valuable than a static JSON file.

## Buildable MVP

Holiday/commemorative-day registry

Rules for fixed and calculated holidays

Movable-holiday announcements with effective dates

Observed/substituted holiday overrides

isWorkingDay, nextWorkingDay, previousWorkingDay, addWorkingDays, workingDaysBetween

Historical dataset versions and source evidence

ICS/JSON/CSV exports

## Core data model

Holiday(id, name, type, rule_type, month, day, effective_from, effective_to)
HolidayOccurrence(holiday_id, date, observed_date, status, source_id)
CalendarRule(id, rule_type, expression, precedence)
Source(id, authority, url, published_at, checksum)
DatasetVersion(version, published_at, changelog)

## Developer interfaces

REST: /v1/holidays, /working-day, /next-working-day, /add-working-days

GraphQL: holidays(year), isWorkingDay(date), addWorkingDays(date,count)

Optional gRPC CalendarService for payroll/banking backends

npm: @ghana/calendar and @ghana/react-calendar

## React hooks

useGhanaHolidays(year)
useIsWorkingDay(date)
useNextWorkingDay(date)
useAddWorkingDays(date, count)

## Admin / operations

Holiday/rule editor

Source evidence and announcement ingestion

Draft → review → publish workflow

Diff preview before dataset release

Emergency override with audit trail

## Acceptance tests

2026 official holiday fixtures pass

Weekend/holiday overlap behaves deterministically

Substituted holiday does not overwrite historical rule

Movable holiday can be pending then confirmed

Timezone fixed to Africa/Accra

REST/GraphQL/SDK return same answer

## Delivery phases

| Phase | Deliverable |
| --- | --- |
| 0 | Repository, schema, source register, CI |
| 1 | Rules engine + 2024–2026 seed |
| 2 | REST/GraphQL/SDK/hooks |
| 3 | Admin + automated source watch |
| 4 | Public docs/sandbox/launch |

# 3. GhanaGov Registry

A machine-readable directory of Ghanaian public institutions and services.

## Problem and impact

Developers and citizens should be able to resolve a ministry, agency, authority, commission or MMDA to its official identity, parent institution, public services, contacts and verified web presence without maintaining private spreadsheets.

## Buildable MVP

Institution registry and hierarchy

Government service catalogue

Official website/contact/location metadata

Aliases/acronyms

Search and category filtering

Links to GhanaGeo IDs

Deprecation/renaming history

## Core data model

Institution(id, code, name, acronym, type, parent_id, status)
InstitutionAlias(institution_id, value)
Service(id, institution_id, name, description, channel, official_url)
Office(id, institution_id, ghanageo_place_id, address_text, phone, email)
SourceRecord(entity_id, source_id, external_id, verified_at)

## Developer interfaces

REST: /institutions, /ministries, /agencies, /services, /search

GraphQL hierarchy traversal

gRPC RegistryService for enterprise/government integration

@ghana/government + React hooks

## React hooks

useInstitutions(filters)
useInstitution(id)
useGovernmentServices(filters)
useGovernmentSearch(query)

## Admin / operations

Institution/service editor

Verification queue

Broken-link checker

Merge/rename workflow

Audit and source evidence

## Acceptance tests

No duplicate active institution codes

Every service has responsible institution

Official URLs periodically checked

Parent cycles rejected

Merged IDs redirect

Search resolves common acronyms

## Delivery phases

| Phase | Deliverable |
| --- | --- |
| 0 | Taxonomy + schema |
| 1 | Seed ministries/agencies |
| 2 | APIs/search/SDK |
| 3 | Admin verification |
| 4 | Service catalogue expansion |

# 4. GhanaCodes

The interoperability resolver for Ghanaian identifiers.

## Problem and impact

Different Ghana datasets use different region, district, institution and legacy codes. GhanaCodes creates crosswalks so datasets can be joined safely without name matching.

## Buildable MVP

Namespace registry

Code → canonical entity resolution

Crosswalk between code systems

Effective-date/version support

Legacy/deprecated code redirects

Bulk resolver and CSV reconciliation tool

## Core data model

Namespace(id, name, authority, entity_type)
Code(id, namespace_id, value, canonical_entity_id, valid_from, valid_to, status)
Crosswalk(from_code_id, to_code_id, confidence, evidence_source_id)
ResolutionEvent(query, result, version)

## Developer interfaces

REST /resolve/{namespace}/{code}, /crosswalk

GraphQL resolveCode/crosswalk

gRPC CodeResolverService with batch RPC

@ghana/codes + hooks

## React hooks

useResolveGhanaCode(namespace, code)
useCodeCrosswalk(input)
useCodeNamespaces()

## Admin / operations

Namespace/source management

Conflict review

Bulk import

Effective-date editor

Crosswalk audit

## Acceptance tests

Code uniqueness within namespace/date range

Ambiguous mappings return candidates, never guess

Historical codes remain resolvable

Bulk resolution deterministic

Crosswalk provenance required

## Delivery phases

| Phase | Deliverable |
| --- | --- |
| 0 | Namespace model |
| 1 | Geo/MMDA crosswalk |
| 2 | API + batch resolver |
| 3 | Admin/import tooling |
| 4 | Add institution/education namespaces |

# 5. GhanaSchools

A canonical education-institution registry.

## Problem and impact

Education applications need stable school identities and location/type metadata. A shared registry avoids every application rebuilding and cleaning school lists independently.

## Buildable MVP

Institution identity and aliases

KG/Primary/JHS/SHS/TVET/College/University types

Public/private and gender where sourced

GhanaGeo linkage

Programmes where authoritative

Search/nearby/filter

Verification status and history

## Core data model

School(id, official_code, name, type, ownership, gender, status)
SchoolCampus(id, school_id, ghanageo_place_id, lat, lng)
Programme(id, name, level)
SchoolProgramme(school_id, programme_id, source_id)
SchoolAlias(school_id, alias)

## Developer interfaces

REST search/filter/nearby

GraphQL school → campus → geography

gRPC EducationRegistryService

@ghana/education + hooks

## React hooks

useSchools(filters)
useSchool(id)
useNearbySchools(coords, radius)
useSchoolSearch(query)

## Admin / operations

School merge/review

Map verification

Source imports

Community correction workflow

Institution claim/verification later

## Acceptance tests

Stable IDs survive name changes

Coordinates validated in Ghana

Duplicate-name schools remain distinct

All published fields have provenance

Search handles aliases

## Delivery phases

| Phase | Deliverable |
| --- | --- |
| 0 | Source/licence review |
| 1 | Schema + approved seed |
| 2 | Search/API/hooks |
| 3 | Admin/map verification |
| 4 | Programme/enrichment |

# 6. GhanaData Platform

One developer gateway for approved Ghana data products.

## Problem and impact

Once several building blocks exist, developers should not learn separate authentication, SDKs and portals. GhanaData provides one gateway while preserving domain ownership and dataset versions.

## Buildable MVP

Unified account/app/API-key model

Single developer portal

Domain modules: geo, calendar, government, codes, education

Federated GraphQL gateway or composed schema

REST namespace gateway

gRPC service catalogue

Unified JS SDK and React package

Usage/billing/quotas

## Core data model

Organization → Application → APIKey
Dataset → DatasetVersion → Domain
RequestUsage(app_id, protocol, domain, operation, cost, timestamp)
Entitlement(plan_id, domain, scope, quota)

## Developer interfaces

api.ghana.../geo/v1, /calendar/v1 etc.

Unified GraphQL endpoint with domain namespaces

gRPC endpoints with shared auth metadata

@ghana/data and @ghana/react

## React hooks

useGhana().geo.search(...)
useGhana().calendar.holidays(...)
useGhana().government.institutions(...)
useGhana().education.schools(...)

## Admin / operations

Developer/org/key management

Plans/quotas

Domain health

Dataset releases

Audit/support tooling

## Acceptance tests

One key works only for entitled scopes

Domain outage isolated

Dataset versions exposed

Protocol parity tests

Usage cost accounting consistent

## Delivery phases

| Phase | Deliverable |
| --- | --- |
| 0 | Shared contracts/auth |
| 1 | Gateway + Geo/Calendar |
| 2 | Portal/SDK/hooks |
| 3 | Add Registry/Codes/Education |
| 4 | Enterprise/billing |

# 7. GhanaValidate

Small Ghana-specific validation and normalization primitives.

## Problem and impact

Forms and backends repeatedly implement the same Ghana-specific input cleaning. A tiny well-tested library/API can reduce bad data without pretending to verify identities it cannot authoritatively verify.

## Buildable MVP

Phone normalization (+233/local)

GhanaPost-format syntax validation only

Region/MMDA canonicalization via GhanaGeo

Institution/code lookup adapters

Name/text normalization utilities

Pluggable validation results with reason codes

## Core data model

ValidationResult(valid, normalized_value, reason_code, warnings)
Rule(id, field_type, version, expression)
ReferenceAdapter(type, dataset_version)

## Developer interfaces

npm package first; REST batch endpoint second

GraphQL validate(input)

No gRPC needed initially unless bulk enterprise demand emerges

## React hooks

useGhanaPhoneValidation(value)
useGhanaLocationValidation(value)
useGhanaPostalFormat(value)

## Admin / operations

Rule versioning

Test-case management

Reference dataset selection

## Acceptance tests

Never claim identity ownership verification

International/local phone forms normalize consistently

Unknown district returns candidates

Every result includes rule version

## Delivery phases

| Phase | Deliverable |
| --- | --- |
| 0 | Rules/spec |
| 1 | TS package |
| 2 | API/hooks |
| 3 | Admin/rule versioning |

# 8. GhanaDataset Registry

A catalogue of Ghana public datasets and machine access paths.

## Problem and impact

The open-data ecosystem contains many resources, but discovery, freshness, licences, schemas and machine-access quality vary. The registry indexes datasets rather than copying everything.

## Buildable MVP

Dataset metadata catalogue

Publisher/agency

Topic/tags

Licence and access URL

Format/schema

Freshness/last checked

API/download availability

Quality/freshness score

GhanaCodes/GhanaGeo linkage

## Core data model

Dataset(id, title, publisher_id, description, licence, status)
Distribution(id, dataset_id, format, access_url, checksum)
DatasetCheck(distribution_id, checked_at, status, latency, schema_hash)
DatasetTag(dataset_id, tag)

## Developer interfaces

REST/GraphQL catalogue search

@ghana/datasets SDK/hooks

Optional harvesting API

## React hooks

useDatasets(filters)
useDataset(id)
useDatasetDistributions(id)
useDatasetSearch(query)

## Admin / operations

Harvester jobs

Link/schema health

Licence review

Publisher claim workflow

Quality score explanation

## Acceptance tests

Dead links detected

Licence unknown is explicit, not inferred

No restricted dataset copied

Schema changes produce alerts

## Delivery phases

| Phase | Deliverable |
| --- | --- |
| 0 | Catalogue schema |
| 1 | Open-data metadata ingest |
| 2 | Search/API |
| 3 | Monitoring/admin |
| 4 | Publisher integrations |

# 9. GhanaEssential

Verified emergency and essential-service discovery.

## Problem and impact

Citizens and applications need reliable official contact and location information for hospitals, police, fire, ambulance and other essential services. The project must prioritize verification and freshness over crowdsourced volume.

## Buildable MVP

Essential-service facility registry

Service type and availability metadata

Official contacts

GhanaGeo coordinates

Search/nearby

Last-verified timestamp

Offline export for resilience

## Core data model

Facility(id, name, category, ghanageo_place_id, lat, lng, status)
Contact(facility_id, type, value, verified_at)
Capability(facility_id, code, status, source_id)
Verification(facility_id, method, verified_at, expires_at)

## Developer interfaces

REST nearby/search

GraphQL facilities

gRPC optional for dispatch/enterprise only after formal partnerships

@ghana/essential + hooks

## React hooks

useEssentialNearby(coords, category)
useEssentialSearch(query)
useFacility(id)

## Admin / operations

Verification dashboard

Stale-data queue

Official-source imports

Emergency correction workflow

## Acceptance tests

Unverified phone numbers never marked verified

Stale records visibly labelled

Nearby uses real coordinates

Emergency categories have stricter publication review

## Delivery phases

| Phase | Deliverable |
| --- | --- |
| 0 | Safety/data policy |
| 1 | Verified seed |
| 2 | API/map/hooks |
| 3 | Verification operations |
| 4 | Offline/mobile integrations |

# 10. Shared Monorepo Blueprint

ghana-digital/
├── apps/
│   ├── marketing/
│   ├── developer-portal/
│   ├── sandbox/
│   └── admin/
├── services/
│   ├── gateway/
│   ├── calendar/
│   ├── registry/
│   ├── codes/
│   ├── education/
│   ├── datasets/
│   └── essential/
├── packages/
│   ├── sdk-ts/
│   ├── react/
│   ├── contracts/
│   ├── ui/
│   └── validators/
├── proto/
├── data/
├── infra/
└── docs/

# 11. Shared Security Baseline

API keys stored hashed; prefixes only in logs.

OAuth/passkeys/session rotation for portal; MFA mandatory for admins.

Redis-backed hierarchical rate limits and monthly quotas.

RBAC and immutable privileged audit logs.

GraphQL depth/complexity limits; pagination caps.

gRPC deadlines/message limits and scoped metadata auth.

WAF/CDN, TLS/HSTS, secure headers, CORS controls and request limits.

SAST/dependency/container scanning and secret scanning in CI.

PII minimization: these projects are public-reference infrastructure, not citizen-profile databases.

# 12. Shared Developer Experience

One developer account and portal eventually spans all products.

Every product gets Quick Start, OpenAPI, GraphQL Explorer, SDK docs and examples.

React hooks expose loading/error/data states consistently.

Sandbox keys are isolated and heavily limited.

Request IDs and redacted request logs available to developers.

Dataset changelog and API changelog are separate.

import { GhanaProvider, useRegions, useGhanaHolidays } from "@ghana/react";

<GhanaProvider apiKey={process.env.NEXT_PUBLIC_GHANA_KEY}>
  <App />
</GhanaProvider>

# 13. Recommended Execution Order

| Order | Build | Reason |
| --- | --- | --- |
| 1 | GhanaCalendar | Fastest production win; tests and authoritative-source workflow establish platform conventions. |
| 2 | GhanaCodes | Creates interoperability backbone and strengthens GhanaGeo. |
| 3 | GhanaGov Registry | Adds institutions/services and connects government data. |
| 4 | GhanaValidate | Tiny package that immediately consumes Geo/Codes. |
| 5 | GhanaSchools | First large vertical registry using Geo + Codes. |
| 6 | GhanaDataset Registry | Makes data discovery/provenance a product. |
| 7 | GhanaEssential | High public impact; build after verification operations mature. |
| 8 | GhanaData Platform | Unify everything once 3–4 domains are stable rather than prematurely building a gateway. |

# 14. AI-Agent Global Definition of Done

Requirements, ADRs, threat model and source/licence register committed.

Database migrations and repeatable seed/import process.

REST/GraphQL contracts plus gRPC where specified; generated clients compile.

TypeScript SDK and React hooks published/tested.

Marketing page, docs, sandbox, developer portal integration and admin workflow complete.

Unit, integration, contract, security and load tests passing.

OpenTelemetry observability, alerts, backups and restore procedure.

Dataset release process with checksums, provenance, changelog and rollback.

No unverified/restricted source promoted to canonical merely to increase coverage.

# 15. Why This Portfolio Matters Now

Ghana’s public-sector direction increasingly emphasizes data reuse and interoperability. A 2026 procurement for a National Data Exchange Hub explicitly describes sharing among MDAs/MMDAs, reducing redundant collection and improving public e-services. Ghana’s Open Data portal also spans many sectors. These projects are therefore best positioned as open, developer-friendly complements and reference layers—not attempts to replace official government systems.

GhanaCalendar is especially suitable as the immediate next project because the Ministry of the Interior publishes the statutory calendar while also documenting movable and substituted holidays. That creates a small but non-trivial rules problem with a clear source-of-truth workflow.

# 16. Immediate Next Sprint: GhanaCalendar

| Day | Target |
| --- | --- |
| 1 | Repo, schema, holiday types, source register, tests. |
| 2 | Rules engine: fixed dates, Easter, Farmers Day, weekends. |
| 3 | Occurrence/override engine and official 2024–2026 seed. |
| 4 | REST + GraphQL + TS SDK. |
| 5 | React hooks + docs + sandbox. |
| 6 | Admin review/publish workflow + source evidence. |
| 7 | Load/security/contract tests; deploy public beta. |

Do not automate publication from a web scrape. A watcher may detect a new Interior Ministry announcement and create a draft occurrence, but a human reviewer should approve it before the canonical dataset is published.